Project Scope — Shopify Margin & Cost Dashboard App

1) Project summary

Build a Shopify App (publishable on the Shopify App Store) that calculates real, actionable margins, costs and performance KPIs by Shopify product_type and item-level, based only on actual orders sold (real sale prices × quantities) and real COGS pulled from inventory items. The app will show a dashboard like the screenshot you provided, plus settings screens for shipping / fulfillment cost rules and ad-spend mappings (Facebook, Bing, etc.). Frontend: React (Shopify Embedded App). Backend: Python (recommended FastAPI or Django REST) with a small Node helper only if needed for any frontend proxy tasks.

2) Core features

Dashboard & Reports

- KPI tiles: Total Revenue, Net Profit, AOV, Conversion Rate (if merchant provides traffic), etc.

- Hourly / daily performance chart.

- Segment table: metrics by product_type (Budget Sales, Net Sales, Weighted Margin %, Shipping Cost %, Fulfillment Cost %, Ad Cost %, Gross Profit, Net Profit, Net Profit %, AOV, Stock Value, Stock Turn).

- Item-level table: product/variant rows with same metrics (sortable, searchable, paginated).

- Quick filters and smart buttons (Most Profitable, Least Profitable, Largest Increases, Biggest Fallers, Stock Increases/Decreases, New Launches, Bottom Spenders).

Data Sources & Integrations

- Shopify Admin REST API:

  - Orders (read_orders) — include line_items with real sale prices and quantities.

  - Products (read_products) — to get product_type.

  - Inventory Items (read_inventory) — to get inventory_item.cost (COGS).

  - Optionally subtotal_price vs total_price choice in settings.

- Ad platforms:

  - Merchant-provided mapping upload (CSV/JSON) or manual UI mapping variant_id → ad spend.

  - Connectors for common ad platforms (optional): Facebook Ads / Bing (can be manual mapping first).

- Optional: Merchant traffic data (for conversion rate) — uploaded CSV or connected via tracking provider.

Settings & Configuration

- App installation & OAuth consent with required scopes.

- Shipping & Fulfillment Cost Configuration UI:

  - Per-item formula: Base + per-additional-item

  - Per-weight formula and Consignment+Weight options

  - Fulfillment per-item cost

- Budget Sales input per product_type (manual input UI + bulk import)

- Ad Spend mapping UI and test/validate mapping buttons

- Data retention & sync settings (how far back to pull orders, auto-refresh schedule)

- Export (CSV/Excel/PDF) and report scheduling (optional)

Data processing & business logic

- Pull orders (paginated) and compute line-level revenue = price × quantity (use price present in line_items — this is sale_price).

- Resolve product_id → product_type and inventory_item_id → cost.

- Compute weighted margin per product_type:

Weighted Margin % =

( Σ ((sale_price - cost) * quantity) ) / ( Σ (sale_price * quantity) ) × 100

- Shipping cost per order (configurable formulas):

  - Example default: Shipping = 2.50 + (n_items - 1) * 1.00

  - Alternate: weight-based or consignment + weight

- Fulfillment cost per order:

  - Example default: Fulfillment = 1.25 × n_items

- Compute Shipping Cost % and Fulfillment Cost %:

  - Shipping Cost % = Shipping Cost / Order Revenue × 100

  - Fulfillment Cost % = Fulfillment Cost / Order Revenue × 100

- Gross Profit (by type) = Net Sales - total product COGS (for items sold)

- Net Profit = Net Sales - COGS - Fulfillment Cost - Shipping Cost - Ad Cost

- Net Profit % = Net Profit / Net Sales

- AOV by product_type = (Total revenue for orders containing that type) / (Number of orders containing that type) — or alternate definitions selectable in settings.

- Stock Value = On-hand qty (sum of inventory levels for variants in type) × variant cost

- Stock Turn = Product sales / product cost (clarify formula in help text)

Automation & Sync

- Background sync job to fetch new orders and update caches.

- Webhooks support (recommended): subscribe to orders/create, orders/updated, inventory_levels/update to keep calculations current (reduce full re-fetch frequency).

- Caching of product_id → product_type and inventory_item_id → cost for API efficiency.

3) Required Shopify API scopes

- read_orders

- read_products

- read_inventory

- read_inventory_items (if separate)

- read_themes (optional only if app uses App Proxy / Script UI elements)
(Implement OAuth per App Store requirements — do full OAuth installation flow and token storage.)

4) Backend design & implementation notes (Python)

- Framework: FastAPI (recommended) or Django REST Framework.

- Responsibilities:

  - OAuth and app installation handlers

  - Periodic sync workers / job scheduler (Celery + Redis or RQ)

  - API endpoints for frontend data (paginated)

  - Webhook handlers

  - Ad spend mapping ingestion & validation

  - Admin settings persistence (Postgres)

- Database: PostgreSQL (store product_type cache, inventory cost cache, mapping data, merchant settings).

- Background workers: Celery + Redis (or RQ).

- Rate-limit & retry logic for Shopify API (exponential backoff, respect API call limits).

- Containerized (Docker) for deployment.

5) Frontend design (React embedded app)

- Use Shopify Polaris for UI (embedded app) — gives consistent App Store look & feel.

- Pages:

  - Onboarding / Permissions

  - Dashboard (KPIs + chart)

  - Product Type Table

  - Item-Level Table (with pagination and search)

  - Settings (Shipping/Fulfillment, Ad Platforms, Budget Sales upload)

  - Ad Spend Mapping UI (manual + CSV import)

  - Logs / Sync Status / Webhook status

  - Help & formula documentation

- UX considerations:

  - Lazy-load large tables with server-side pagination.

  - Provide sample preview and validation for ad mapping.

  - Show sync status and last updated timestamp.

  - Export button and print-ready report.

6) API endpoints (example)

- GET /api/v1/dashboard — tiles + summary

- GET /api/v1/product-types — list with metrics (server-side pagination / sort)

- GET /api/v1/items — item-level list (filter by product_type, search, paginate)

- POST /api/v1/settings/shipping — update shipping formulas

- POST /api/v1/ad-mapping/import — upload CSV/JSON mapping

- POST /api/v1/sync/refresh — trigger manual re-sync (admin only)

- POST /webhooks/orders — webhook receiver

- POST /webhooks/inventory_levels — webhook receiver

7) Data correctness & edge cases

- Use li.price (line item price) as sale_price, and multiply by quantity.

- If inventory_item.cost is null, treat as 0 by default and surface as warning in UI (merchant must fill missing costs).

- For split orders, discounts and refunds: use order fields chosen by merchant (subtotal_price vs total_price). Settings allow merchant to pick whether to include shipping/taxes or not.

- For bundles or custom apps that alter product_type — provide mapping override in UI.

- Handle multi-currency stores: normalize using shop currency (store-level) and document limits. If multi-currency checkout used, surface a warning and offer currency choice in settings.

8) Security, privacy & App Store requirements

- OAuth installation: follow Shopify best practices.

- Store tokens securely (encrypted in DB).

- GDPR / data deletion: provide "delete merchant data" endpoint.

- Rate-limits: respect Shopify API limits; use webhooks and incremental sync.

- App listing: provide app description, screenshots, privacy policy and terms, support contact.

- Billing: support optional recurring charges or free + paid tiers (App Store requirement if charging).

9) Testing, QA & acceptance criteria

- Unit tests for margin and cost calculations (weighted margin formula, shipping/fulfillment formulas).

- Integration tests that mock Shopify API responses (orders, products, inventory_items).

- E2E flows: install app, run initial sync, validate dashboard metrics against a known dataset.

- Acceptance criteria:

  - Weighted margin % matches the provided Python reference for the merchant sample orders.

  - Shipping and fulfillment cost % calculations match the configured formulas for sample orders.

  - Ad spend mapping can be uploaded and ad cost % is calculated by product_type.

  - Item-level table supports pagination and search for >2,300 products smoothly.

  - App passes Shopify App Store checklist (OAuth, listing, privacy).

10) Deliverables

- Working React embedded Shopify app UI (source code).

- Python backend (FastAPI or Django) with Dockerfile and docker-compose for local testing.

- Database schema & migrations (Postgres).

- Background worker setup (Celery/RQ) and sample worker tasks for sync.

- Documentation:

  - Installation & setup guide

  - Admin/merchant user guide (explain formulas, data sources)

  - Developer README (how to run locally, env vars)

  - Test cases and sample data

- Exportable report (CSV) for product_type and item-level metrics.

- Scripted sample (ready-to-run) demonstrating margin calculation (Python example included).

- App Store submission pack: screenshots, descriptions, privacy policy, support email.

11) Operational considerations (recommendations)

- Use webhooks to keep calculations near real-time and drastically reduce API calls.

- Keep caches for product_type and inventory_item cost with TTL and invalidate on product/inventory webhooks.

- Provide a “reconcile” tool for merchants to find missing costs (inventory items with null cost).

- Start with manual ad mapping (CSV/manual) and add connectors to Facebook/Bing later as optional integrations.

- Allow merchants to run “preview” recalculation for a given date range before committing.

12) Example environment variables (to include in .env)

SHOPIFY_API_KEY=

SHOPIFY_API_SECRET=

SHOPIFY_APP_URL=

DATABASE_URL=postgres://...

REDIS_URL=

SECRET_KEY=

SHOPIFY_API_VERSION=2025-01

13) Next steps (suggested)

- Confirm tech choices: Python framework (FastAPI vs Django) and frontend library (React with Polaris).

- Provide priority list of features (MVP vs later): e.g., MVP = margins, shipping/fulfillment formulas, ad-mapping CSV, dashboard + item/product-type tables; later = ad connectors, scheduled reports, multi-currency normalization.

- Provide test shop credentials (dev store) and sample ad-spend mapping to validate.

- Start implementation with a thin PoC: authenticate, pull orders, compute weighted margin for a sample product_type and display on frontend.