Project Plan & Timeline: Shopify Margin & Cost Dashboard App

Project Goal: To deliver a focused MVP of the Shopify Margin & Cost Dashboard App within a 3-month timeline. This plan outlines the key deliverables for each month, culminating in a finished, tested application.

Total delivery time minimum will be 2.5 months to max 3 months.

Month 1: Foundation & Core Data Integration

- Timeline: Weeks 1-4

- Objective: To establish the complete technical foundation of the application and successfully connect it to the Shopify platform to begin syncing essential data.

- Key Deliverables:

  - A secure, installable Shopify application that completes the OAuth authentication flow.

  - A fully configured backend (Node.js/FastAPI) and frontend (React/Polaris) project structure, ready for development.

  - A functional data synchronization script that can pull and store Orders, Products, and Inventory data from a connected Shopify store into the PostgreSQL database.

Month 2: Backend Logic & Calculation Engine

- Timeline: Weeks 5-6-7

- Objective: To build and test the complete business logic that transforms raw Shopify data into the actionable financial metrics required for the dashboard.

- Key Deliverables:

  - A finalized calculation engine that accurately computes all core metrics: Weighted Margin %, Shipping Cost %, Fulfillment Cost %, Gross Profit, Net Profit, AOV, Stock Value, and Stock Turn.

  - A functional settings system where a merchant's custom shipping and fulfillment formulas are saved and used in the calculations.

  - A complete set of backend API endpoints that are ready to serve all calculated data to the frontend dashboard.

Month 3: Frontend Dashboard & User Interface

- Timeline: Weeks 8-9-10

- Objective: To build the complete user interface, allowing merchants to visualize their data and configure the app's settings from within the Shopify admin.

- Key Deliverables:

  - A fully interactive dashboard page displaying KPI tiles and a performance chart.

  - A "Product Types" data table that clearly displays all calculated metrics for each category.

  - A searchable and paginated "Item-Level" data table for drilling down into individual product performance.

  - A functional settings page where a merchant can input and save their custom cost formulas.

Month 4: Finalization, Testing, Handoff, Submit to shopify

- Timeline: Weeks 10-12

- Objective: To rigorously test the application, refine the user experience, and prepare all necessary documentation for a successful handoff.

- Key Deliverables:

  - A thoroughly tested application, with any bugs identified and fixed. End-to-end data accuracy is verified against a sample data set.

  - Clear developer documentation (README.md) explaining how to set up and run the project.

  - A simple user guide explaining the dashboard's features and how the metrics are calculated.

  - The complete, containerized (Docker) source code for the application, ready for deployment.